###

Project Status

Unfortunately, due to the early onset of unfavorable weather conditions the remaining driveway and boulevard restoration work will need to be delayed until Spring. This is not what was planned for the project schedule but is necessary because of the moisture and freezing conditions that we have been experiencing. Holtmeier Construction has done what they can for now to clean up the site and provide temporary gravel driveways where concrete was not able to be completed. Tomorrow a temporary hydro-mulch will be applied over the dirt in the boulevards to aid against soil erosion.

Once conditions are favorable in the Spring, Holtmeier will finish leveling the boulevards and prep for sod placement. Also, at that time, the additional gravel will be removed from driveways and the remaining concrete work will be completed. A newsletter will be sent out next Spring with more information regarding the remaining work.

As of now, there should be no access restrictions. With driveways being filled in with gravel, residents can now park in their garages and driveways. We recognize that snow removal will be a bit more challenging this winter for those that aren’t accustomed to having a gravel driveway. We thank you for your patience and understanding of this.

Please let Ben Rosol know if you have any questions or concerns regarding the project during the Winter months.

November 19, 2019

Construction:

* Bituminous Streets
* Sanitary Sewer
* Watermain
* Water & Sewer Services
* Storm Sewer

Construction schedule:

Start: June 26, 2019

Finish: June 30, 2020

Final Lift: June 30, 2020

**City of Blue Earth**

125 West Sixth Street, P.O. Box 38

Blue Earth, MN 56013-0038

Timothy Ibisch, City Administrator

Phone: (507) 526-7336

Email: tibisch@becity.org

**Bolton & Menk, Inc.**

1501 South State Street, Suite 100

Fairmont, MN 56031

Phone: (507) 238-4738

Fax: (507) 238-4732

[www.bolton-menk.com](http://www.bolton-menk.com)

Wesley W. Brown, P.E.

Blue Earth City Engineer

Cell: (507) 381-0380

E-mail: wesley.brown@bolton-menk.com

Ben Rosol

Construction Representative

Cell Phone: (507) 236-6357

E-mail: benjamin.rosol@bolton-menk.com

**Holtmeier Construction, Inc.**

3301 Third Avenue

Mankato, MN 56001

North Sailor Street Improvements - 2019
Construction Newsletter