### A logo with a circle and a circle with a red and blue stripe  Description automatically generated with medium confidence

 Project Status – UPDATED 6/4/25

Construction is nearing its end on Park Street to wrap up the reconstruction project. The contractor completed the concrete work onsite and sod has been placed.

Final paving is now planned to be completed this Friday or Saturday. Park Street and Albion Ave will be closed through the project area early in the morning and likely through the day on Saturday. We also ask residents to have vehicles, they intend to use Friday or Saturday, parked outside of the project area Thursday night.

The contractor will be applying tack, a black sticky tar substance, to the previously placed bituminous pavement surfacing early on Wednesday morning. To avoid driving on the tack, please have all vehicles that will be needed on Wednesday out of your driveways and off of the street Tuesday night. Once bituminous has been placed and compacted, it will be ready for traffic once it cools. You may use the street and access driveways again after the final paving is complete.

 Project Website

Please visit and check the project website periodically for information regarding the construction progress and updates! You can access the website by use of the link below.

<https://clients.bolton-menk.com/fairmontparkst2024/>

Or on the City of Fairmont’s website under popular links.

<https://fairmont.org>

 Contacts

Informational newsletters, such as this one, will be distributed periodically throughout the project. The city also has a website for this project. You can go to the website to sign up for notifications and look at project maps. If you have questions or concerns at any time, please contact Derek Behrens at the phone number or email address listed.

Construction:

* Bituminous Streets
* Sanitary Sewer
* Watermain
* Storm Sewer
* Concrete Curb & Gutter

Construction schedule:

Start: July 16, 2024

Fall Completion: November 1, 2024

Final Completion: June 20, 2025

**City of Fairmont**

100 Downtown Plaza

Fairmont, MN 56031

Matt York, Director of Public Works/Utilities

Phone: (507) 238-3942

Email: myork@fairmont.org

Tyler Cowing, Engineer

Phone: (507) 238-3948

Email: tcowing@fairmont.org

**Bolton & Menk, Inc.**

1501 South State Street, Suite 100

Fairmont, MN 56031

Phone: (507) 238-4738

[www.bolton-menk.com](http://www.bolton-menk.com)

Troy Nemmers, P.E.

Consultant City Engineer

Cell Phone: (507) 236-9832

E-mail: troy.nemmers@bolton-menk.com

Derek Behrens

Construction Representative (CPR)

Cell Phone: (507) 236-7660

E-mail: derek.behrens@bolton-menk.com

**Mensing Construction**

1115 North Main Street

Blue Earth, MN 56013

Park Street Construction Update

June 4, 2025