**SCHEDULE**

**Robins Rd Corridor Study**

**Tuesday, December 4th, 5:30 PM** Steering Committee Kickoff Meeting

(Recurring Meeting - 1st Tuesday of Each Month)

**Tuesday, January 8th, 5:30 PM** Steering Committee Meeting

**Thursday, January 10th, 5-7 PM** Public Open House

**Phase 1: Existing Conditions & Concepts**

 Identify Needs, Priorities, Issues, Opportunities

**Thursday, January 31st**  **Complete Phase 1: Existing Conditions Study**

**& Conceptual Improvements**

*Deliverables: ROW Analysis Diagram of Existing Conditions*

 *Plan Analysis, diagram, and brief report*

 *Issues and Opportunities Diagram*

 *Cross Sections of Existing ROW Patterns*

 *Concept Plan Alternatives*

 *Streetscape Plan Alternatives*

 *Intersection Vignettes*

 *Signage, Gatetway, and Monument Vignettes*

 *Pedestrian & Bicycle Circulations Concepts*

**Tuesday, February 5th, 5:30 PM** Steering Committee Meeting

**Thursday, February 7th, 5-7 PM** Public Open House

 Findings, Emerging Themes, and Corridor Framework

**Phase 2: Analysis and Alternative Plans**

**Tuesday, March 5th, 5:30 PM** Steering Committee Meeting

**Thursday, March 28th** **Complete Phase 2: Urban Renewal Concepts**

 *Deliverables: Visual Preferencing*

 *Benchmarking Comparison*

 *Two Comparative Scenarios / Sketch Plans*

 *Preferred Alternative Plan for Focus Areas*

 *Public Improvements Report / Diagram*

 *Zoning / Land Use Recommendations*

**Tuesday, April 2nd, 5:30 PM** Steering Committee Meeting

**Tuesday, May 7th, 5:30 PM** Steering Committee Meeting

**Thursday, May 16th, 5-7 PM** Public Open House

 Plan Recommendations

**Phase 3: Recommendations, Report, Cost Opinion**

**Thursday, May 30th Complete Phase 3: Final Report and Cost Opinion**

*Deliverables: Final Report Hard Copy and PDF*

 *Cost Opinion Excel Spreadsheet and PDF*

**Tuesday, June 4th, 5:30 PM** Steering Committee Meeting

 Wrap-up Study / Kickoff Funding Applications