
**SCHEDULE**

**Robins Rd Corridor Study**

**Tuesday, December 4th, 5:30 PM** Steering Committee Kickoff Meeting

(Recurring Meeting - 1st Tuesday of Each Month)

**Tuesday, January 8th, 5:30 PM** Steering Committee Meeting

**Thursday, January 10th, 5-7 PM** Public Open House

**Phase 1: Existing Conditions & Concepts**

Identify Needs, Priorities, Issues, Opportunities

**Thursday, January 31st**  **Complete Phase 1: Existing Conditions Study**

**& Conceptual Improvements**

*Deliverables: ROW Analysis Diagram of Existing Conditions*

*Plan Analysis, diagram, and brief report*

*Issues and Opportunities Diagram*

*Cross Sections of Existing ROW Patterns*

*Concept Plan Alternatives*

*Streetscape Plan Alternatives*

*Intersection Vignettes*

*Signage, Gatetway, and Monument Vignettes*

*Pedestrian & Bicycle Circulations Concepts*

**Tuesday, February 5th, 5:30 PM** Steering Committee Meeting

**Thursday, February 7th, 5-7 PM** Public Open House

Findings, Emerging Themes, and Corridor Framework

**Phase 2: Analysis and Alternative Plans**

**Tuesday, March 5th, 5:30 PM** Steering Committee Meeting

**Thursday, March 28th** **Complete Phase 2: Urban Renewal Concepts**

*Deliverables: Visual Preferencing*

*Benchmarking Comparison*

*Two Comparative Scenarios / Sketch Plans*

*Preferred Alternative Plan for Focus Areas*

*Public Improvements Report / Diagram*

*Zoning / Land Use Recommendations*

**Tuesday, April 2nd, 5:30 PM** Steering Committee Meeting

**Tuesday, May 7th, 5:30 PM** Steering Committee Meeting

**Thursday, May 16th, 5-7 PM** Public Open House

Plan Recommendations

**Phase 3: Recommendations, Report, Cost Opinion**

**Thursday, May 30th Complete Phase 3: Final Report and Cost Opinion**

*Deliverables: Final Report Hard Copy and PDF*

*Cost Opinion Excel Spreadsheet and PDF*

**Tuesday, June 4th, 5:30 PM** Steering Committee Meeting

Wrap-up Study / Kickoff Funding Applications