**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 5-20-21**

**Ulland Brothers’ crew has completed street and sidewalk removals on the 700 block of 6th Avenue to accommodate utility installation. Tree removals within the project area are also complete. Prior to continuing utility installation Ulland will finish connecting residences on the 700 block of 6th Avenue to the temporary water system.**

**There will be a short duration water shutdown on the 800 block of 6th Avenue planned for Monday 5/24. Notices will be delivered to the affected residences. After this shutdown is complete the crew will be able to begin utility installation on the east end of the 700 block. Utility installation will continue through next week with service connections to follow.**

**For residences connected to the temporary water system it should be noted that since the lines are on top of the ground that tap water will be warmer than normal especially in sunny conditions. If cold water is desired for consumption it is best to refrigerate the desired amount. Again, the temporary water lines should remain undisturbed by non-construction personnel. Moving lines for the purpose of mowing or other activities can cause stresses in the line and may cause them to rupture.**

**As always be aware of your surroundings while traveling within active construction areas. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

[**adam.nix@bolton-menk.com**](mailto:adam.nix@bolton-menk.com)