**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 5-27-21**

**Sanitary sewer main installation is nearing completion on the 700 block of 6th Avenue. Operations will continue through 8th Street (CSAH 30) to west side of the intersection. This will cause a temporary road closure at 8th Street (CSAH 30) and 6th Avenue. Work at this intersection is tentatively planned for Friday 5/28 and it will be reopened to traffic prior to the weekend.**

**Water main installation is scheduled to begin next week on the 700 block of 6th Avenue. Once this work is completed the contractor will begin water and sewer service installation to residences.**

**As a reminder to residents currently on the temporary water system, tap water will be warmer than normal especially in sunny conditions. If cold water is desired for consumption it is best to refrigerate the desired amount.**

**Remember, be aware of your surroundings while traveling within active construction areas. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

[**adam.nix@bolton-menk.com**](mailto:adam.nix@bolton-menk.com)