**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 6-17-21**

**Removals are under way on 4th Avenue with utility installation to follow. The contractor plans to shut down water on the 700 and 600 blocks of 4th Avenue early next week to begin utility work. Notices will be handed out to the affected properties.**

**The road section is being constructed on 6th Avenue and concrete work will begin with sidewalk mid next week. Please do not walk on the concrete for 24 hours to allow time for it to set up.**

**Residents on 4th Avenue that will be connected to the temporary water system should note that tap water will be warmer than normal especially in sunny conditions. If cold water is desired for consumption it is best to refrigerate the desired amount. In addition, non-construction personnel should refrain from moving the temporary water lines as this can cause stresses in the line and may result in rupturing the pipe.**

**Remember, be aware of your surroundings while traveling within active construction areas. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

**adam.nix@bolton-menk.com**