**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 7-1-21**

**Sanitary sewer installation is nearing completion on 4th Avenue. This will be completed by the end of the week and water service installation will begin. Following the completion of services the crew will begin shaping the roadway for base material. Truck traffic will increase as material is being hauled in for the roadway and care should be taken in the vicinity of the active work area.**

**The contractor has indicated that they plan to remove pavement and sidewalk on 8th Street north of 4th Avenue up to 5th Avenue. This will happen next week while the roadway is beginning to take shape on 4th Avenue. Access to homes with garages on the alley between 4th and 5th Avenues may be interrupted for a short period. Grading the roadway between 4th and 5th Avenue on 8th Street and subsequent concrete work will interrupt access to the alley and affected properties will be notified when this work is going to take place.**

**As water services are reconnected next week residents on 4th Avenue will be returned to city water. Residents on 5th Avenue will be connected to the temporary water system in the coming weeks and should plan to refrigerate the desired amount of cold water for consumption since the temporary water system may be warmer than normal. Again, non-construction personnel should refrain from moving the temporary water lines as this can cause stresses in the line and may result in rupturing the pipe.**

**Remember, be aware of your surroundings while traveling within active construction areas. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

**adam.nix@bolton-menk.com**