**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 8-12-21**

**Paving is complete on streets adjacent to Minnehaha Elementary. This includes 4th Avenue east of 8th Street, 8th Street between 4th Avenue and 5th Avenue as well as 5th Avenue east of 8th Street. Boulevard areas are beginning to take shape with grading operations where concrete work is completed. The remaining concrete work in this area is scheduled to be completed over the next week.**

**Turf restoration is also planned to be completed on 6th Avenue this week. The crew will be on-site to do final shaping and hydroseeding of areas that received topsoil previously. Be advised that no on street parking is recommended during the next week to allow these operations to take place. If on street parking is being used please used alley parking until final seeding is completed.**

**Soil stockpiles are being removed from the site near Skunk Creek. Storm sewer installation will continue north towards highway 61 on Friday. Removal of existing sidewalk and roadway surface will occur ahead of this work. During this time access on 6th Avenue will be interrupted based on the progression of work and alternative parking may be needed during the day. Affected properties will be notified if alternative arrangements are needed.**

**Remember, be aware of your surroundings. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

[**adam.nix@bolton-menk.com**](mailto:adam.nix@bolton-menk.com)