**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 9-27-21**

**Utility work is complete on the 800 block of 4th Avenue west of 8th Street. Ulland has placed the road base material in preparation for concrete work. Concrete work will begin with curb on 8th Street north of 5th Avenue and 4th Avenue west of 8th Street. Sidewalk and driveways will follow after curb is complete.**

**As a reminder, please do not walk on new concrete for 24 hours or drive on new concrete for 7 days. This will allow for proper curing of the concrete and we appreciate your cooperation. There will be increased construction traffic during this time and it should be taken into consideration while traveling within the active construction zone.**

**Remember, be aware of your surroundings. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

**adam.nix@bolton-menk.com**