**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 9-9-21**

**8th Street north of 5th Avenue is ready for final shaping and concrete. This work will be completed in the coming weeks when JMF returns to the site. Temporary driveway ramps and alley accesses will be removed as this work is being completed. When concrete work resumes please allow 24 hours prior to walking on new concrete and 7 days before driving on it.**

**Ulland Brothers’ underground crew is scheduled to return to the site early next week to begin work on 4th Avenue. The temporary water lines are in place and ready for connection to homes. This will take place immediately following removals of the existing street surface. Expect underground utility work to resume at the end of next week. Access on 4th Avenue west of 8th Street will be intermittent during this time. Alternative parking arrangements should be made if needed.**

**Service lines will be connected to exterior hose bibs while the utilities are being reconstructed. Residents on 4th Avenue that are connected to the temporary water system should note that tap water will be warmer than normal especially in sunny conditions. If cold water is desired for consumption it is best to refrigerate the desired amount. As a reminder, non-construction personnel should refrain from moving the temporary water lines as this can cause stresses in the line and may result in rupturing the pipe.**

**Remember, be aware of your surroundings. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

[**adam.nix@bolton-menk.com**](mailto:adam.nix@bolton-menk.com)