**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 10-14-21**

**Sign placement occurred this week. Permanent signage is now in place on the reconstruction sections of roadway including 4th, 5th, and 6th Avenues east of 8th Street and 8th Street. Ulland Brothers’ has indicated that paving will take place next week. Expect to see final pavement, roadway striping, and turf restoration. These operations in conjuction with final clean up will be the end of work for the 2021 construction season. Any remaining work after October will be addressed as part of the 2022 construction season.**

**There will be increased construction traffic with paving operations and it should be taken into consideration while traveling within the active construction zone. Remember, be aware of your surroundings. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

**adam.nix@bolton-menk.com**