**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 7-15-22**

**Concrete work has begun on 5th Avenue and 6th Avenue. Ulland will continue to grade for sidewalks and driveways through mid next week. JMF will be pouring concrete in preparation for final restoration.**

**Please do not walk on the concrete for 24 hours and do not drive on the concrete for 7 days. This will insure adequate cure time and hardening of the concrete. At this time residents on 5th and 6th Avenue west of 8th Street will be able to use temporary on street parking during the hours of 7pm – 7am. During working hours alternative parking should be used.**

**Paving is tentatively scheduled for end of next week on 5th and 6th Avenue as well as any patch locations. Once asphalt pavement is placed, wait one hour prior to driving on the new surface after final rolling is completed. Please refrain from overturning vehicle tires as the new pavement will be susceptible to rutting.**

**Final restoration will begin once paving operations are complete. This work is scheduled for the week of the 25th.**

**As always, be aware of your surroundings while traveling within active construction areas. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

**adam.nix@bolton-menk.com**