**2021-2022 Street Improvement Project**

**Lake County & City of Two Harbors**

**Construction Update 7-8-22**

**On Tuesday of this week the temporary water system was removed and the water to each of the houses were turned on to the new main. Ulland is beginning to cut down the road and will install the road base section by the end of the week. This work may continue into Saturday in order to maintain the current schedule.**

**Ulland is targeting completion of the road base on 6th Avenue by end of day Friday. JMF Concrete plans to move in Monday on 5th and 6th Avenue to set string for curb on Monday. The concrete crew is scheduled to start pouring curb on both streets on Tuesday, depending on the weather. The goal is to have the curb poured on both streets for the end of next week. Residents should expect concrete work to impede access to driveways on 5th and 6th Avenue. Be cautious while driving when the concrete crew is on site because there will be increased truck traffic.**

**As always, be aware of your surroundings while traveling within active construction areas. Keep a safe distance and use your best judgement. Safety is the number one priority. If you have any questions reach out to myself or one of the contacts listed on the project website.**

**Thank you,**

**Adam Nix**

**Bolton & Menk, Inc.**

**(218) 830-0512**

**adam.nix@bolton-menk.com**